## Slide 1: Effective Project Delivery
William E. Kovacic
Visiting Professor, King’s College London
ICN AEWG Workshop
Botswana, 10 March 2016

## Slide 2: Agenda
Project Approval Criteria
Monitoring
Caveat: Personal Views Only
Contact: wkovacic@law.gwu.edu

## Slide 3: Proposed Projects: Eight Questions
Is It Consistent with Our Priorities?
What Are the Anticipated Gains?
What Are the Risks?
Who Will Do It?
How Much Will It Cost?
How Long Will It Take
How Does It Fit in the Existing Portfolio?
How Will We Know If It Worked?

## Slide 4: Overall Program Coherence: Consistency with Agency Priorities
Priority Setting Process
  Discretionary tasks
  Non-discretionary tasks
Where Does New Project Fit In?
Adaptation and Refinement

## Slide 5: Anticipated Gains
Economic Impact
Doctrine
Deterrence and Compliance
Experience

## Slide 6: Potential Risks
Doctrinal Difficulty
Analytical Complexity
Informational Demands
Political Resistance
Calculated Risks versus Reckless Gambles

## Slide 7: Who Will Do the Project?
Skills Already In-House
Skills to Be Obtained from Outside
Aim: Match Commitments to Capabilities

## Slide 8: How Much Will It Cost?
Time of Personnel
Out of Pocket Investigation Expenses
External Experts
For Each Project: A Regularly Revised Budget
Ask: How Will Pursuit of This Project Affect Overall Agency Budget?
  What will we have to give up?

## Slide 9: How Long Will It Take?
Investigation
Decision to Prosecute
Adjudication (Including Appeals)
Note: Importance of Tracking Actual Progress
  Making hard decisions about “legacy” projects

## Slide 10: How Does It Fit Within the Existing Portfolio of Projects?
Balance of Risk in the Portfolio
All Commitments Compared to Capabilities
Trap: Examining Each Project in Isolation

## Slide 11: How Will We Know It Is Working?
What Are the Benchmarks of Success
Evaluation
  Substantive Outcomes
  Process
  Comparing prior assumptions to actual experience

## Slide 12: Monitoring
System for Tracking Progress
Review by Executive Committee
Review by Board
Data Collection on Agency-wide Basis

## Slide 13: Contributions of the Framework
Helps Agency Make Investments Needed to Delivery Projects Successfully
Individual Projects Assessed in Larger Context
Greater Coherence
  Improves agency’s branding
  Strength’s agency’s reputation for competence
  Reputation for competence is closely related to concerns about procedural fairness